# Requested changes

General

- Can you introduce numbering so that the sub-clauses are clear and can be easily referred to.

- Add clause that explains who is responsible for scenarios like global outages for example recent AWS outages. The clause can be about “Force majeure”.

Specific clauses

- Scope of Work: Can you attach the proposal you presented to us (with prices and schedule) to Appendix 1. Then refer to it in the Scope of work.

- Payment Terms: Can you also mention the actual amounts (once off, annual) and be specific on where the 50%, 30% and 20% will apply. For the annual fees we can settle for Quarterly basis.

- The document must define what deployment and development means and pertains for non-technical persons. List out services being offered under both stages.

- Intellectual Property (IP) Ownership- This is ok

- Confidentiality- can we add a standard confidentiality clause that restricts the use or sharing of any information or any form of content supplied by the client unless by written permission.

- Hosting & Infrastructure: Can we also have access to hosting environment and level of said access mentioned (where can we have access for structural changes/back-ups…maybe to server).

- Service Levels: Under service levels lets define time to rectify issues and associated penalties.

- For completion, where timely provision of content has been made by the client, grace period of one week shall be added to the finisinhing time. A penalty of 5% per week shall be deductible from the principal once off payment for each additional week beyond the grace period.

- Let’s target uptime of 100%, but in the event of a glitch this must be communicated within 2 hrs and resolved within 8 hours. (instead of just saying ‘Timely response’). Where resolution could not be effected within the stipulated time written communication should be sent to the client.

- Glitches not resolved within 8 hrs for two separate instances within a calendar year shall attract a penalty of 5% of the annual fees for every additional glitch, deductible from the principal annual fees, unless they fall within Force Majeur

- Post-Launch Support (Warranty)- We suggest that major changes be stipulated as structural changes to avoid conflict on definition of major and minor changes.

Numbering.

- Communication: Official communication on critical and structural issues around the Website shall be done via email, addressed to nbhero@chilmund.co.zw and copying gcharis@chilmund.co.zw and smadzudzo@chilmund.co.zw.

- Limitation of Liability: Under Limitation of Liabilities section, add this line: This limitation does not apply to breach of IP ownership, data security, or failure to deliver source code and data upon termination.

- Force Majeure: Put the clause. Then also Glitch this must be communicated within 2 hrs with recommendations if any.

- Exit & Transition Clause

‘ In the event of termination of this agreement for any reason’ add termination notice period. We propose 1 month.

- Signatures