QUANTIS TECHNOLOGIES (PRIVATE) LIMITED

# QUOTATION

# SCOPE OF WORK (SOW)

## Development of Chilmund Corporate Website (Custom Web Application)

Client: 		Chilmund Chemicals (Pvt) Ltd
Service Provider: 	Quantis Technologies Private Limited
Project Type: 		Custom Corporate Website 
Technology Stack: 	Next.js + Payload CMS + PostgreSQL + Vercel

Date: 			04 March 2026

# 1. PROJECT OVERVIEW

The objective of this project is to design, develop, and deploy a modern, dynamic, and fully responsive corporate website for Chilmund Chemicals that enhances digital presence, improves customer engagement, and supports business growth across regional markets.

The system will be developed as a custom web application, enabling:

- Full content management capability

- Lead generation and customer engagement

- SEO optimization and analytics tracking

- Scalable architecture for future expansion

# 2. PROJECT OBJECTIVES

### 2.1 Primary Objectives

- Develop a high-performance corporate website

- Provide a content management system (CMS) for internal updates

- Enable instant customer communication (WhatsApp, Call, Email)

- Showcase products, services, and industrial capabilities

- Improve brand positioning and credibility

### 2.2 Secondary Objectives

- Support regional market visibility

- Enable lead capture and enquiry tracking

- Provide search engine optimization (SEO) readiness

- Ensure mobile responsiveness and accessibility

# 3. SCOPE OF SERVICES

## 3.1 UI/UX Design

- Custom corporate website design (no templates)

- Wireframes and page layouts

- Brand-aligned color schemes and typography

- Responsive design (desktop, tablet, mobile)

- User journey optimization for conversions

## 3.2 Frontend Development

- Development using Next.js (React Framework)

- Server-side rendering (SSR) for SEO optimization

- Fast-loading, optimized pages

- Interactive UI components and animations

- Fully responsive interface

- Multi-language support

## 3.3 Backend & CMS Development

- Implementation of Payload CMS (Headless CMS)

- PostgreSQL database setup

- Admin dashboard for content management

- Role-based access for administrators

- API endpoints for frontend integration

## 3.4 Website Modules & Pages

### Core Pages

- Home Page

- About Us

- Contact Us

### Business & Product Modules

- Products & Services Listing

- Individual Product Detail Pages

- Uses of Aluminium Sulphate (Educational Content)

- Manufacturing Plant Overview

- Trucking & Logistics Services

### Corporate & Branding Modules

- Partnerships & Accreditations

- SHEQ (Safety, Health, Environment, Quality)

- Corporate Social Responsibility (CSR)

- Industry Awards & Recognition

### Dynamic Content Modules

- News & Events (CMS-managed)

- Regional Markets Served

## 3.5 Contact & Lead Generation Features

- Contact forms (with backend storage)

- Quick Quote Request system

- Floating WhatsApp integration

- Click-to-call functionality (mobile optimized)

- Email notification system for enquiries

## 3.6 SEO & Analytics

- SEO-friendly URLs and metadata

- Sitemap generation

- Google Analytics integration

- Keyword optimization structure

- Performance optimization (Core Web Vitals)

## 3.7 Media & Content Management

- Image and document upload system

- Product datasheet downloads

- News/event publishing via CMS

- Editable homepage sections

## 3.8 Hosting & Deployment

### Infrastructure

- Deployment on Vercel Cloud Platform

- Domain configuration and SSL setup

- CDN-based content delivery

### Security

- Secure server configuration

- HTTPS encryption

- Basic firewall protection

### Performance

- Optimized build and deployment pipeline

- 99% uptime target

## 3.9 Training & Handover

- CMS training for staff

- User manual/documentation

- Admin account setup

- Post-launch support guidance

# 4. DELIVERABLES

- Fully functional corporate website

- Admin CMS dashboard

- Source code repository (GitHub)

- Deployment on live domain

- Technical documentation

- Training session for administrators

# 5. PROJECT TIMELINE (ACCELERATED – 2 WEEKS)

| Phase | Activity | Duration |
| --- | --- | --- |
| Phase 1 | Requirements confirmation & planning | 1–2 days |
| Phase 2 | UI/UX design & approval | 2–3 days |
| Phase 3 | Development (Frontend + Backend) | 5–6 days |
| Phase 4 | Content integration | 2 days |
| Phase 5 | Testing & optimization | 1–2 days |
| Phase 6 | Deployment & launch | 1 day |

# 6. ROLES & RESPONSIBILITIES

## Service Provider

- Design, development, and deployment

- System testing and optimization

- Training and support

## Client (Chilmund)

- Provide content (text, images, product info)

- Approve designs and milestones

- Provide branding assets (logo, colors)

# 7. ASSUMPTIONS

- Content will be provided on time

- Feedback will be given within agreed timelines

- Domain access will be provided by the client

# 8. EXCLUSIONS (OPTIONAL ADD-ONS)

- E-commerce functionality

- Advanced ERP integrations

- Mobile application development

# 9. ESTIMATED COST STRUCTURE (USD)

## A. One-Time Project Implementation Cost

| Component | Description | Cost (USD) |
| --- | --- | --- |
| UI/UX Design | Custom interface design, wireframes, responsive layouts, corporate branding | 250 |
| Frontend Development | Next.js website development, responsive pages, animations, optimization | 550 |
| Backend & CMS Setup | Payload CMS / custom CMS configuration, PostgreSQL setup, admin dashboard | 350 |
| Feature Integration | Contact forms, WhatsApp integration, quick quote forms, SEO setup, analytics | 250 |
| Testing, QA & Deployment | Testing, bug fixing, live deployment, domain connection, SSL setup | 115 |
| Total One-Time Development Cost |  | 1,515 |

## B. Annual Recurring Cost

| Component | Description | Billing Frequency | Cost (USD) |
| --- | --- | --- | --- |
| Web Hosting | Cloud hosting for frontend application (e.g. Vercel or equivalent) | Yearly | 240 |
| Database & Content Management Hosting | CMS/backend/database hosting and managed content infrastructure | Yearly | 160 |
| File Storage | Storage for product images, downloadable documents, media assets, backups | Yearly | 120 |
| Domain Renewal | Annual domain renewal (if managed under service provider) | Yearly | 25 |
| SSL & Security Management | SSL certificate management, security monitoring, uptime oversight | Yearly | 60 |
| Website Maintenance & Technical Support | Routine updates, minor fixes, monitoring, performance checks | Yearly | 240 |
| Content Management Support | Ongoing admin support for content updates, publishing assistance, CMS guidance | Yearly | 180 |
| Total Annual Recurring Cost |  |  | 1,025 |

# C. Grand Cost Summary

| Cost Category | Amount (USD) |
| --- | --- |
| One-Time Development Cost | 1,515 |
| Annual Recurring Cost | 1,025 |
| Total First Year Cost | 2,540 |

# D. Additional Notes

You can also present it like this in the quotation:

### Initial Project Cost

This covers design, development, CMS setup, testing, deployment, and launch of the Chilmund corporate website.

Amount: USD 1,515

### Annual Subscription / Support Cost

This covers cloud hosting, CMS hosting, storage, routine support, monitoring, security management, and content management support.

Amount: USD 1,025 per year

# E. Suggested Payment Structure

## For Development

- 50% upfront

- 30% after design/development milestone

- 20% on deployment

## For Annual Services

- 100% payable yearly in advance
or

- can be billed quarterly or monthly if preferred

# 10. PAYMENT TERMS

- 50% upfront (project initiation)

- 30% upon development completion

- 20% upon final delivery and deployment

# 11. WARRANTY & SUPPORT

- 30 days post-launch support

- Bug fixes and minor adjustments included

- Optional maintenance plan available

# 12. CONCLUSION

This project will deliver a modern, scalable, and high-performing corporate website that positions Chilmund Chemicals as a leading industrial brand in the region, while providing powerful tools for customer engagement and business growth.